The current system (network) of Integrated Water Monitoring in Romania

1. Requirements for development of the national integrated monitoring system

The accession of Romania in European Union has needed the implementation of 18 Directives and 2 Decisions in the field of water management. This meant the integration of three important elements:

- Water systems: rivers, lakes, coastal waters, transitional waters, groundwater, wastewaters, protected areas;

- Investigative matrices: water samples, sediments/ suspended solids, biota;

- Investigative elements: biological, hydromorphological, physico-chemical.

The types of monitoring programmes of the new monitoring system are in line with the requirements of the EU Directives: surveillance monitoring, operational monitoring, investigative monitoring, reference conditions, intercalibration exercises,  drinking water abstraction, vulnerable zones under the nitrate directive, fish fauna, habitat protection, international and bilateral conventions, hydromorphological alterations.

2. Development stages of the national integrated monitoring system

| No. | Stage | EU WFD requirements | Monitoring | Period |
| --- | --- | --- | --- | --- |
| 1 | I | Preliminary identification and delineation of water bodies | Network and existing data | 2003 - 2004 |
| 2 |  | Preliminary characterisation of water bodies | Network and existing data | 2003 - 2004 |
| 3 |  | Definition of the monitoring strategy based on the preliminary characterisation of water bodies | Definition of the necessary information | 2004 - 2005 |
| 4 | II | Design and setting up of the monitoring network | Implementation of the monitoring strategy | 2004 - 2005 |
|  |  |  | Extension of the current monitoring network to be in line with the requirements of the EU WFD. | 2004 - 2005 |
|  |  |  | Installing of the new monitoring stations and/or updating of the existing ones. | 2005 - 2006 |
|  |  |  | Setting up of the new monitoring system | 2006 |
| 5 | III | Functioning of the water monitoring system | surveillance monitoring operational monitoring investigative monitoring | 2006 - 2007 |
| 6 |  | Final characterisation of the water bodies | Quality data assurance | 2006 - 2008 |
| 7 |  | Identification of the significant issues of water management – plans of measures | If they are available it will be used the data obtained as the result of the new water monitoring system | 2005 - 2008 |
| 8 |  | Publishing and consultation of the Draft of the River Basin Management Plan (RBMP) by the public | It’s based on data (if they are available ) supplied by the new monitoring system | 2007 - 2008 |
| 9 |  | Publishing of the RBMP | It’s based on data supplied by the new monitoring system | 2008 -2009 |
| 10 |  | Implementation of the RBMP |  | 2009 - 2015 |
| 11 |  | Continuation of the water monitoring and updating of the system – the first cycle |  | 2008 – 2015 |
| 12 |  | Updating of the RBMP | Data obtained by the new system | 2013 - 2015 |
| 13 |  | Continuation of the water monitoring and updating of the system – the second cycle | Validation of the programme of measures | 2016 - 2021 |

Stage I: 2002-2004

After the preliminary identification of the water bodies, their characterisation  was performed, taking into account the data supplied by the current monitoring network and the impact of pressures  upon the water bodies. These aspects are necessary for realising the assessment of water bodies which fail or are at risk of failing the environmental objectives.

The preliminary identification of the water bodies meant also:

Preliminary definition of the reference conditions and respectively the definition of the reference sites (December 2003);

Establishing of the inter-calibration network  for the reference sites (December 2004).

Stage II: 2004-2006

During December 2004 – March 2005, in Romania was ended the process of delineation of water bodies and were preliminarily identified the water bodies at risk.

### In this stage was performed the design and setting up of the monitoring (surveillance and operational) network. For the representative water bodies it has been proposed monitoring stations, matrices of investigation and programmes of monitoring. The monitoring was carried out to assess the magnitude and impact of all relevant significant pressures on these bodies and, where necessary, to assess changes in the status of such bodies resulting from the programmes of measures to achieve the environmental objectives.

## Stage III: after 2006

In Romania, in the period 2006-2008, during the first River Basin Management Programme (RBMP), the surveillance monitoring  have to be performed yearly for obtaining good quality data for the characterisation of the water bodies.

The deadline for the first RBMP is 22 December 2009. The first results of the new monitoring programme was needed for the first draft RBMP which was published at the end of 2008, and then for the finalised RBMP at the end of 2009. This is a formal requirement of WFD.

It has been performed the monitoring of the WFD priority substances for the water bodies where were detected these substances.

## In this stage, the monitoring programmes, which started by 22 December 2006, became fully operational. The investigation of water bodies, preliminarily defined during the first stage will conduct to the redefinition and final characterisation of the water bodies, based on data supplied by the new monitoring system, as well as to the identification of new pressures upon the water bodies.

The development of the new monitoring system was a complex activity which involved the following stages:

- Setting up  the water monitoring subsystems;

- Setting up  the investigative matrices;

- Establishing  the spatial structure;

- Definition of types of monitoring programmes;

- Setting up  the  monitoring parameters;

- Setting up   the monitoring frequencies;

- specialisation of laboratories involved in the performing of biological and chemical analyses

3. Design criteria for the new monitoring programmes.

For the new monitoring system  were taken into account the following important criteria:

- water bodies  representativeness ;

- reference site representativeness ;

- transboundary representativeness;

- anthropogenic pressures (point pollution,  diffuse pollution sources);

- protected areas (water abstraction, bathing waters, nutrient sensitive areas under   Directive 91/271/EEC, vulnerable zones under Nitrate Directive, areas designated for protection of habitats, areas designated for protection of economically significant aquatic species);

- international conventions;

- EIONET network.

According to these criteria the following  monitoring measures were taken:

  - Sampling sites should be selected at locations which are characteristic of the river, but which also provide information so that decisions on developments that may affect water quality - discharges, abstractions and changes in land use – can be made;

  - Water quality sampling have to be close to water treatment works intakes and wastewater treatment works, as well as upstream of confluences and at locations where the river changes its nature (i.e. dams, reservoirs, etc);

  - Sampling a minimum of 12 times a year and using data collected over a three year period, in general, provides results of sufficient precision and confidence to establish the class of the water body;

  - Ideally the number of monitoring points within a river type should depend on how many water bodies fall into the river type (i.e. a larger number of water bodies should have more monitoring points);

  - The general physico-chemical parameters must be monitored in the same water body as where biological monitoring takes place.