2007 process for SOE – data reporting into WISE

Updating the old Eionet-priority data flow on water

Draft for note to Member states

To be added to the task 4/5 document

“Guidance on data processing, handling and reporting and requirements for technical integration”

Authors: Anne Lyche Solheim (anne.lyche@niva.no) and Jannicke Moe (jannicke.moe@niva.no), NIVA (under ETC-W IP 2007 Task 5: Final SoE guidance document) and Beate Werner, EEA

Version: 1.1

Date: 07.06.2007

General information:

The recent development of WISE, its launch on the 22.March 2007 and the successful reporting of most of the data under Art 8 are the basis for the further development also of the input side of WISE. 
The first reporting exercise under WISE in 2007 will be based on the first set of reporting sheets agreed with Working Group D and the Steering Coordination Group under the WFD common implementation strategy in their respective meetings on 2nd May and 15th May.

These reporting sheets and the results of the SOE-drafting group have been summarised and presented also to the Eionet NFPs, who met in Copenhagen the 23. and 24. May. The NFPs stressed the need for a prolonged deadline for this exercise.

Beside the procedure of the station selection the reporting is expected to have quite the same look and feel as the previous Eionet-water reporting.

Therefore EEA will send out the request to all countries, hoping for a wide participation.

However, the exercise is still voluntary and we are aware that this year reporting might be more influenced by all expected imponderabilities of a technical system being under development we have full understanding if countries will rather wait for the regular, full established scheme in 2008.

To accomplish with the “test situation” EEA has

- prolonged the deadline for the 2007 reporting to the end of the year to give enough time for communication with the countries e.g. on the selection of the stations

- we will treat the data flow as a test/guest case in Eionet and assess the country performances in this year’s water reporting accordingly – No smilies accounted in the overall priority data flow report.

There will be no EIONET-water reporting according to the old scheme, as this would imply unnecessary duplications. In this sense the WISE test case and the 2007 priority data flow on water will be the same activity.

To further continue the discussion with both networks, with the EIONET  in the same way as with the the WFD- colleaguesAn NFP workshop will be organised early October, to discuss the further development of WISE, also in the context of the SEIS (Shared Environment Information System) relevant for the EIONET-water network

The reporting in 2007:

- The request will be sent out  in September 2007 to all EEA Member States

- The exercise will consist of two parts:

- agreement on the stations,

- reporting of data for the new reporting sheets (see details below).

1) Selection of stations:

| Step | Action | Deadline |
| --- | --- | --- |
| 1 | EEA will send the compilation of WFD Article 8 monitoring stations with questions from ETC on links with EIONET stations and waterbodies, for larification and agreement of new EIONET stations based on WFD Art. 8 reporting. | 01.09.2007 |
| 2 | Checking of stations: Countries will respond to questions regarding the stations and check, (re)select and amend the set of SoE stations. | 30.09.2007 |

2) Reporting of data for the new reporting sheets

| Step | Action | Deadline |
| --- | --- | --- |
| 3 | Preparation for data processing: ETC develops guidelines for countries on how to process data for reporting (statistical aspect; spatial and temporal aggregation; geo-referencing methods; meta-data held within WISE to support the SoE data). | 30.09.2007 |
| 4 | Preparation to use the data dictionary: EEA/ETC revises the data dictionary for the revised reporting sheets as presented to SCG and NFPs. | 30.09.2007 |
| 5 | Data request: EEA/ETC sends request (incl. guidance on data processing) to countries for data from 2006 for the new reporting sheets (1, 2, 8, 9, 14, 15, 16) and for old TCM reporting sheets, using the updated Data Dictionary. These data should be from new EIONET stations within the WFD Article 8 monitoring sites. The request will be sent to the national reference centers (NRC) or the relevant main contact point nominated by the country with a copy to the national focal points (NFP) in the countries. All countries who have reported stations under the WFD will provide data for those stations. All other 8 EU countries and all non-EU countries will report for their old EIONET stations. | 01.10.2007 |
| 6 | Preliminary data quality assurance: Countries are requested to perform a preliminary quality assurance before submitting their data. Guidelines and tools will be provided by EEA/ETC. | Early October |
| 7 | Data reporting: Countries submit their data to EEA Reportnet common data repository (CDR; http://cdr.eionet.europa.eu), in format to be specified by EEA. | 31.12.2007 |

Data processing at EEA/ETC after the reporting

| 8 | Data compilation: The ETC data managers (NTUA for lakes, IWRS for rivers and CENIA for groundwater) download the submitted data from the Reportnet CDR and include them in their respective working databases. | Early 2008 |
| --- | --- | --- |
| 9 | Quality assurance: QA will be done by the ETC data managers, if necessary with support from NIVA (on scientific soundness). If needed, the countries will be requested to correct or check on suspect values and resubmit the data to Reportnet. | Early 2008 |
| 10 | Transfer to WISE: ETC extracts the quality-assured data in agreed format and sends to EEA. EEA uploads tables and maps to WISE. | Early 2008 |